## Slide 1: Better Bookmarks 07/01/2019
Bookmark Boys
Nicholas Williams (Product Owner)
Kyle Head (Initial Scrum Master)
Hyun Jung
Robert Hu
Joseph Rodrigues

## Slide 2: Better Bookmarks
A Chrome Web App that utilizes Machine Learning and Natural Language Processing to automatically sort your Chrome bookmarks for you!
High Level Goals:
Allow users to click a button and organize their bookmarks into folders with predefined categories.
Have our Chrome add-on available for users to download in the Chrome web store.
Allow users to create their own categories.
Organize our code and architecture to allow continuous integration and automated testing.
Collect user data and use it to continually improve our machine learning models so the user experience improves over time.
Create a user-friendly GUI which will simplify user access to their favorite websites.

## Slide 3: Sprint 1
    User stories
      As a power-bookmarker with no patience to organize, I want my Chrome bookmarks to get organized with one button click using a chrome add-on.
      As a user with lots of different topics bookmarked, I want there to be enough predefined categories to adequately compartmentalize my bookmarks.
    Spikes
      Learn how to do automated testing, prototyping, and how to organize our code to allow continuous integration.
ML People
        Source a suitable dataset.
        Train an initial model.
        Learn how to do inference in the browser.
Web Development
        Learn Javascript.
        Learn how to make a Chrome add-on and how to send chrome API data around.
    Infrastructure
      Set up git repository.
      Install all needed software dependencies.
      Create a Google account with a lot of bookmarks to serve as a test user.

## Slide 4: Sprint 2
    User stories
      As a public user, I would like to download the app from the Chrome Web Store so that I can have it as an extension.
      As a power-bookmarker, I want the structure of the bookmarks to be hierarchical so that I can create subcategories.
      As a unique user, I would like to create my own categories and subcategories.
    Spikes
ML People
        Learn how to do hierarchical clustering.
        Communicate the cluster information to the web dev people.
Web Devs
        Learn how to get our app into the Chrome Web Store.
        Take the hierarchy information obtained from the ML model and put the bookmarks into a corresponding folder structure.
    Infrastructure
      TBD.

## Slide 5: Sprint 3
    User stories
      As a non tech oriented user, I would like if my bookmarks were organized in an aesthetic, visually intuitive manner.
      As a user with ever increasing performance demands, I want my bookmark organization to get better over time automatically.
    Spikes
ML People
        Set up our ML infrastructure to aggregate user data, and then retrain the model.
Web Devs
        Learn a web dev software stack like MEAN so we can provide an intuitive UI.
    Infrastructure
      Install all of the required libraries for our web dev stack.

## Slide 6: Architecture
Finished Product
ML: Source Data
LSTM ML
Model Training
Saved LSTM Model
Web Development

## Slide 7: Challenges
Challenge 1: None of us have experience with web development. We will be learning new languages, techniques, and web development tools during every sprint.
Challenge 2: Some of us have machine learning experience, but have never applied in a browser based setting before.
Challenge 3: Creating an efficient ML feedback loop using a server that allows us to aggregate user data, retrain the model, and update our chrome add-on regularly to reflect the improvements.

## Slide 8: Technologies
Python3 for various ML things
Pandas for CSV wrangling
NLTK for text processing
Keras to train our ML model
Javascript as our main web dev language
Tensorflow.js to do ML inference in the browser
MEAN stack (MongDB, Express, Angular, Node) to serve our web dev needs
Bootstrap as our CSS framework if we need it
Maya for creating a custom logo

## Slide 9: Minimum Viable Product
Our chrome add-on in the Google Play Store
The ability to sort one’s Google Chrome bookmarks into useful categories(folders) automatically.
Give user ability to create and edit pre existing category(folder) names.